Person 1 — ML & Data Engineering Work Plan

Electricity Load Forecasting + Peak Detection | End-to-End MLOps Project

# 1. Role Summary

Person 1 owns the machine-learning and data side of the project. The responsibility is to turn the UCI ElectricityLoadDiagrams20112014 dataset into a reproducible, leakage-safe training pipeline that produces two connected production-ready models.

Own data ingestion, validation, preprocessing, feature engineering, and time-series splitting.

Design and implement Model 1: electricity load forecasting.

Design and implement Model 2: peak-load classification using Model 1 predictions.

Prevent time-series leakage, especially when creating Model 2 training data.

Define and calculate model metrics and acceptance thresholds.

Log experiments, parameters, metrics, artifacts, and model versions to MLflow.

Write ML/data unit and integration tests.

Provide a stable training-pipeline interface for Person 2's CI/CD and deployment work.

# 2. Project Understanding

The selected dataset contains 370 electricity-consumption series sampled every 15 minutes from 2011–2014. The project will treat the data as a time series rather than a conventional randomly shuffled regression dataset.

Primary prediction problem: forecast future electricity load.

Downstream prediction problem: classify whether the forecasted period represents a peak-load event.

Model 2 consumes Model 1's forecast as one of its features.

Chronological train/validation/test splits must be used.

The project must be reproducible from code rather than depending on notebook state.

# 3. Person 1 — Detailed Responsibilities

## 3.1 Data Acquisition and Ingestion

Implement the dataset-loading mechanism from the agreed storage/source.

Do not commit the ~678 MB raw dataset directly to normal Git history.

Document the dataset source, license/attribution, expected file name, checksum/version if applicable, and download procedure.

Convert the raw client-column format into the modeling format required by the pipeline.

Preserve timestamp information and client identity.

Ensure all transformations are deterministic and configurable.

src/data/load.py
src/data/preprocess.py

## 3.2 Data Validation

Validate that the expected number/type of columns is present.

Validate timestamp parsing and ordering.

Check expected 15-minute frequency.

Check for unexpected missing values or invalid values after loading.

Check that client identifiers are preserved.

Check for duplicate timestamps/client combinations.

Fail the pipeline clearly when critical data assumptions are violated.

src/data/validate.py

## 3.3 Time-Series Preprocessing

Reshape data into a consistent time-series representation.

Decide whether the first modeling version operates at 15-minute or hourly granularity.

If hourly forecasting is selected, document exactly how 15-minute kW measurements are aggregated.

Handle timezone/calendar effects consistently.

Do not interpolate or impute values without documenting the reason and method.

Ensure preprocessing fitted on training data is not inadvertently using future information.

## 3.4 Feature Engineering

Create calendar features such as hour, day-of-week, month, weekend indicator, and season where appropriate.

Create lag features such as previous interval, previous hour, previous day, and previous week.

Create rolling statistics using only historical observations.

Document every feature and its look-back window.

Ensure rolling/lag calculations never include the target value from the future.

Create reusable feature functions rather than embedding transformations in notebooks.

src/features/engineering.py

## 3.5 Train/Validation/Test Strategy

Use chronological splits.

Document exact date boundaries in configuration.

Never randomly shuffle the full time series before splitting.

Use validation data for model selection and test data only for final unbiased evaluation.

For Model 2, generate Model 1 predictions in an out-of-sample/rolling manner so Model 2 does not train on unrealistically optimistic predictions.

## 3.6 Model 1 — Load Forecasting

Model 1 predicts future electricity consumption. Candidate algorithms should be compared rather than assuming one algorithm is automatically best.

Create a simple baseline first, such as last-value or seasonal-naive forecasting.

Evaluate candidate ML models such as Random Forest and XGBoost.

Tune only a reasonable set of hyperparameters; avoid uncontrolled experimentation.

Log hyperparameters, dataset/config version, feature set, training duration, and metrics.

Use MAE and RMSE as primary regression metrics; optionally include MAPE where mathematically appropriate.

Select the production candidate using a documented rule.

Save all preprocessing/model artifacts through the agreed MLflow mechanism.

src/models/forecast.py

## 3.7 Model 2 — Peak Load Classification

Model 2 consumes Model 1's forecast plus approved contextual features and predicts whether the future period should be treated as peak demand.

Define 'peak' before training. A recommended starting point is a percentile-based threshold computed from training data only.

Create Model 2 training rows using out-of-sample Model 1 predictions.

Use Model 1 forecast, calendar features, and carefully selected historical statistics as inputs.

Compare candidate classifiers such as Logistic Regression, Random Forest, or XGBoost.

Evaluate precision, recall, F1, and confusion matrix; emphasize recall if missing peak periods is considered more costly.

Document the final peak threshold and classification acceptance criteria.

src/models/peak.py

## 3.8 Training Pipeline

Create one reproducible entry point for training.

The pipeline should load/validate data, build features, split chronologically, train Model 1, generate appropriate out-of-sample forecasts, train Model 2, evaluate both, and log results to MLflow.

Configuration must control paths, dates, model parameters, random seeds, and thresholds.

The pipeline should be executable from a clean environment.

python -m src.training.pipeline

## 3.9 MLflow Responsibilities

Define the experiment names and metric names.

Log parameters, metrics, feature/config versions, and relevant artifacts.

Register the selected Model 1 and Model 2 versions.

Add useful tags such as git commit SHA, dataset version, training date, model type, and validation status.

Provide Person 2 with the stable registered-model identifiers/URIs needed for serving.

## 3.10 Testing

Write unit tests for data validation and feature engineering.

Test that lag features are aligned correctly.

Test that no future observation enters a historical feature.

Test that the model returns the expected output shape/type.

Test Model 2's input contract, including Model 1 prediction.

Create a small synthetic dataset for fast CI tests instead of requiring the full dataset for every PR.

# 4. Files Primarily Owned by Person 1

| Path | Ownership | Purpose |
| --- | --- | --- |
| src/data/ | Primary | Data loading, validation, preprocessing |
| src/features/ | Primary | Feature engineering |
| src/models/ | Primary | Model 1 and Model 2 implementations |
| src/training/ | Primary | End-to-end training orchestration |
| tests/data/ | Primary | Data tests |
| tests/features/ | Primary | Feature tests |
| tests/models/ | Primary | Model tests |
| configs/model*.yaml | Primary | Model/training configuration |
| notebooks/ | Primary/Exploration | EDA and experiments; not production source of truth |

# 5. Interface to Person 2

Person 1 must deliver the following stable contracts:

Training command that can be executed non-interactively.

Registered Model 1 identifier/URI and Model 2 identifier/URI.

Exact input schema required by inference.

Exact output schema for Model 1 and Model 2.

Preprocessing/feature-engineering logic required at inference time.

Model acceptance thresholds.

A small sample request and expected response for API integration tests.

| Contract | Example |
| --- | --- |
| Model 1 input | Historical load + timestamp/client features |
| Model 1 output | predicted_load |
| Model 2 input | predicted_load + approved context features |
| Model 2 output | peak_probability + is_peak |
| Model quality gate | MAE/RMSE + classification F1/recall thresholds |
| Model artifact | MLflow registered model |

# 6. Milestones

| Phase | Person 1 Deliverable | Definition of Done |
| --- | --- | --- |
| 1. Data | Loader + validator | Dataset loads reproducibly and validation tests pass |
| 2. Features | Feature pipeline | Features are documented and leakage-safe |
| 3. Model 1 | Forecasting baseline + candidate models | Metrics logged and best candidate selected |
| 4. Model 2 | Peak classifier | Uses out-of-sample Model 1 predictions and passes evaluation |
| 5. MLflow | Training integration | Both models and metrics are registered/logged |
| 6. Integration | Stable inference contract | Person 2 can load models and reproduce expected predictions |
| 7. Retraining | Reusable training entry point | Retraining can be triggered without manual notebook work |

# 7. What Person 1 Should NOT Own

Production Docker deployment details.

FastAPI infrastructure.

Cloud networking and server configuration.

GitHub Actions deployment orchestration.

Production monitoring dashboard implementation.

Manually copying model files to the serving environment.

# 8. Collaboration Rules

Any change to model input/output schemas must be discussed with Person 2 first.

Any change to feature engineering that affects inference must be documented.

Do not merge breaking changes to the training/model contract without updating API integration tests.

Use pull requests rather than directly pushing experimental work to main.

Both teammates review important architecture changes.

# 9. Final Ownership Statement

Person 1 is accountable for the correctness of the data and ML system: the data is valid, features are leakage-safe, Model 1 and Model 2 are scientifically justified, evaluation is reproducible, and training produces versioned MLflow artifacts that Person 2 can reliably serve.